# 7.8 Monitoring plan template (from Module 6)

Standalone artifact. Open AI Governance and Deployment Framework, Version 1.0. Toolkit edition. Licence: CC BY 4.0. One page per system, completed before go-live; the G3 gate checks it. Baselines come from shadow mode. Every row carries a named person and two thresholds; a row with a title instead of a name, or a threshold left “to be set,” fails the gate. Quantitative rows carry numbers in both threshold columns. Qualitative rows (input data quality, source changes) carry the review action instead: “any occurrence: note and review at month end” in the investigate column, and the named condition that triggers the pause question in the act column.

| System: ______ Tier: ______ Baselines from shadow period: ______ to ______ |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Metric | Baseline | Cadence | Who looks (name) | Investigate at | Act at (pause question same day) |
| Volume per week, by site or channel |  | Weekly/Monthly |  |  |  |
| Output distribution (rate per outcome class or score band) |  | Monthly |  |  |  |
| Override and exception rate (Module 3.5; defaults: investigate below 1 percent or above 30 percent) |  | Monthly |  |  |  |
| Unflagged-case audit findings (sample: 20 or 2 percent monthly) |  | Monthly |  |  |  |
| Quarterly outcome reconciliation (silent failures found) |  | Quarterly |  |  |  |
| Subgroup performance, or stratified audit where outcomes lag |  | Quarterly |  |  |  |
| Appeals: count, upheld count, themes (three upheld in a quarter = incident question, automatic) |  | Monthly |  |  |  |
| Input data quality (missing fields, malformed records, source changes) |  | Monthly |  |  |  |

Summary to System Owner: monthly, one page. Plan reviewed at every G4 and after every accepted major update. Prepared by ______ (Operational Lead) Date ______

Document control. Document version: ____________ Prepared by: ____________ Last updated: ____________ Next review: ____________